HR ASSISTANT APPLICATION

Software Requirements Specification (SRS)
Process Flows • Data Model • Backlog • Test Strategy

Version 1.0 | Draft for stakeholder review | 22 October 2026
Platform: Responsive web | Languages: English and Hindi
Frontend: Next.js | Backend: FastAPI | Database: PostgreSQL

# Document Control

| Field | Value |
| --- | --- |
| Document owner | Product Owner / Business Analyst |
| Status | Draft — pending business, security, privacy, and technical review |
| Intended audience | HR leadership, HR operations, recruiters, product, engineering, QA, security, compliance |
| Scope | Internal HR workflows plus public HR career and exam-preparation services |
| Technology baseline | Next.js, FastAPI, PostgreSQL; supporting services selected during architecture review |
| Approval gates | Business scope; workflow rules; data/privacy assessment; threat model; release readiness |

# 1. Executive Summary

The HR Assistant is a bilingual web application that supports internal company HR workflows and public HR career learning. Internal capabilities include an approved-policy knowledge assistant, employee onboarding, leave requests and approvals, recruitment workflow support, reports, and reminders. Public capabilities include HR Assistant job guidance, exam preparation, mock tests, resume creation, and learning resources.

The platform must keep company-specific employee and candidate data logically isolated from public content and from other organizations. AI is an assistive interface only; sensitive employment decisions remain with authorized people.

# 2. Goals and Success Measures

| Goal | Proposed measure | Initial target / caveat |
| --- | --- | --- |
| Reduce repetitive HR work | Time spent on routine queries per HR FTE | 30% reduction during pilot; establish baseline first |
| Improve self-service | Eligible queries resolved without HR intervention | 80% target after quality review; measure correctness as well as containment |
| Improve onboarding | Administrative time per onboarding case | 25% reduction versus baseline |
| Improve service transparency | Requests with visible status and owner | 95% of in-scope requests |
| Maintain traceability | Required workflow actions with audit event | At least 99% in tested critical workflows |
| Career content quality | Published records with source/date and review status | 100% for time-sensitive job and exam notices |

# 3. Stakeholders and Personas

| Persona | Main needs | Access boundary |
| --- | --- | --- |
| Employee | Ask policy questions, request leave, complete onboarding, view own requests | Own records and explicitly authorized resources only |
| HR Executive | Manage onboarding, service requests, employee documents, reminders | Assigned organization and permitted HR functions |
| HR Manager / Approver | Review requests, approve or reject, monitor team workflows | Delegated approval scope; no unrestricted access by default |
| Recruiter | Manage vacancies, candidates, interviews, pipeline | Assigned vacancies and candidate data |
| Company Administrator | Configure organization, roles, policies, workflows | Administrative access is controlled and audited |
| Public Career User | Explore jobs, study, take mock tests, build resume | Public content and own profile/results only |
| Content Editor / Reviewer | Maintain job, exam, course, and knowledge content | Assigned content domains; publishing may require reviewer approval |
| Security / Auditor | Review access, audit events, incidents and controls | Read-only, purpose-limited access |

# 4. Scope

## 4.1 In scope

Authentication, account lifecycle, role-based access control, organization/tenant context, and bilingual interface.

HR knowledge assistant grounded in approved, versioned company policy documents with citations and safe fallback.

Employee self-service, HR service tickets, leave request and approval workflows.

New-hire onboarding checklists, assignments, reminders, and completion tracking.

Recruitment requisitions, vacancies, candidate pipeline, interview scheduling, and communication templates.

HR operational dashboards, reports, reminders, and audit events.

Public HR job guide, eligibility and salary guidance, exam syllabus, mock tests, answer explanations, resume builder, and courses.

Administration of content, policies, workflow configuration, and access assignments.

## 4.2 Out of scope for MVP

Payroll calculation/disbursement, tax filings, biometric hardware, and full HRIS replacement.

Autonomous hiring/rejection, promotion, termination, disciplinary, or compensation decisions.

Guaranteed vacancy availability, guaranteed salary outcomes, job placement, or exam success.

Unreviewed bulk changes to employee records and autonomous legal interpretation.

Native iOS/Android apps; MVP is a responsive web application.

# 5. Assumptions and Open Questions

| ID | Assumption / question | Why it matters | Owner / resolution |
| --- | --- | --- | --- |
| A-01 | Initial target market is India; confirm applicable employment, privacy, and data-retention obligations. | Legal and privacy controls differ by jurisdiction. | Legal / Compliance to confirm |
| A-02 | A company tenant may use the internal HR module; public users use the career module. | Defines tenant and public identity boundaries. | Product Owner |
| A-03 | A public career account is not automatically an employee account. | Prevents privilege escalation and identity mixing. | Security / Product |
| A-04 | No payroll integration in MVP. | Limits financial and statutory scope. | HR / Finance |
| A-05 | Leave types, accruals, holidays, balance rules, and approver hierarchy are configurable per tenant. | Rules vary by organization. | HR policy owner |
| A-06 | Approved policy files and owners will be supplied by each tenant. | AI answer reliability depends on current source material. | HR policy owner |
| A-07 | Email provider, object storage, AI model/provider, and background queue are not yet selected. | Architecture, cost, data residency, and resilience depend on vendor choices. | Technical lead |
| A-08 | Hindi and English are required for user interface and selected content; translation/review ownership is not finalized. | Avoids treating machine translation as approved policy. | Content owner |
| A-09 | Public job/exam content needs a source, checked date, expiry/review date, and editorial workflow. | Prevents stale or misleading guidance. | Career content owner |
| A-10 | Initial targets in this SRS are proposed targets, not contractual SLAs. | Targets need baseline and capacity validation. | Product / Operations |
| A-11 | User identity provider and MFA policy are to be confirmed. | Impacts authentication and account recovery. | Security / IT |
| A-12 | Data residency, backups, RPO/RTO, retention, and deletion periods require formal approval. | Security and compliance cannot be finalized without them. | Security / Legal / Operations |
| A-13 | Recruitment workflow supports authorized human decisions; no AI ranking or automated rejection in MVP. | Reduces bias and employment-decision risk. | HR / Legal |
| A-14 | Resume export format and whether document generation is server-side are to be confirmed. | Impacts template, file storage, and privacy. | Product / Engineering |

# 6. Functional Requirements

| ID | Area | Requirement | Priority |
| --- | --- | --- | --- |
| FR-001 | Identity and access | The system shall authenticate users and authorize every protected request server-side. | Must |
| FR-002 | Tenant context | Every internal HR data operation shall be scoped to the authenticated user's active organization and authorized roles. | Must |
| FR-003 | Account separation | Public career accounts shall not receive employee or HR privileges without a separately authorized onboarding and role-assignment process. | Must |
| FR-004 | Bilingual UI | The user interface shall support English and Hindi, including validation messages, navigation, and key notifications. | Must |
| FR-005 | HR knowledge retrieval | The assistant shall retrieve from approved, versioned policy sources relevant to the user's tenant and permissions. | Must |
| FR-006 | Citations and fallback | Answers shall cite available policy sources; if no reliable source exists, the assistant shall state uncertainty and offer HR support. | Must |
| FR-007 | Prompt/data safety | Retrieved documents and user prompts shall be treated as untrusted input; the assistant shall not reveal secrets or bypass authorization. | Must |
| FR-008 | HR service requests | Employees shall create, view, and comment on their own permitted HR service requests. | Should |
| FR-009 | Leave submission | Employees shall submit leave type, date range, partial-day details where applicable, and reason only when required by policy. | Must |
| FR-010 | Leave validation | The backend shall validate dates, policy rules, overlapping requests, configured balances, and required fields before submission. | Must |
| FR-011 | Leave approval | Requests shall route to configured approvers; decisions, comments, timestamps, and actor IDs shall be recorded. | Must |
| FR-012 | Leave notifications | Employees and approvers shall receive configured status and reminder notifications. | Should |
| FR-013 | Onboarding templates | Authorized HR users shall create reusable onboarding templates and assign tasks by role or employee. | Must |
| FR-014 | Onboarding tracking | Tasks shall include owner, due date, status, and completion metadata; permitted users shall see progress. | Must |
| FR-015 | Document access | Documents shall be classified, access-controlled, and delivered through authorized, time-limited access mechanisms. | Must |
| FR-016 | Recruitment requisition | Authorized recruiters shall create and manage requisitions with status, department, location, owner, and approval state. | Must |
| FR-017 | Candidate pipeline | Recruiters shall move candidates through configurable stages and record authorized stage changes. | Must |
| FR-018 | Interview scheduling | Authorized users shall schedule interviews, record participants, and send configured notifications. | Should |
| FR-019 | Recruitment privacy | Candidate records shall be restricted by tenant and assigned recruitment permissions; public users cannot browse private candidate records. | Must |
| FR-020 | Reports | Authorized users shall view aggregated workflow metrics and export permitted reports. | Must |
| FR-021 | Reminder rules | Authorized administrators shall configure due-date reminders, escalation intervals, and recipient rules. | Should |
| FR-022 | Public job content | Career pages shall show job role, duties, qualifications, experience, source, checked date, and expiry/review date when applicable. | Must |
| FR-023 | Salary guidance | Salary guidance shall identify geography, currency, range/estimate status, source, and date; it shall not imply guaranteed pay. | Must |
| FR-024 | Exam content | Exam pages shall identify the relevant authority/notification, syllabus version, pattern, source, and last checked date. | Must |
| FR-025 | Mock tests | The system shall support configurable test duration, question count, scoring, answer review, and explanations. | Must |
| FR-026 | Resume builder | Users shall create and edit resumes from supplied facts; generated content shall not invent qualifications or experience. | Should |
| FR-027 | Course catalogue | Users shall browse courses by topic, level, language, and format; availability and provider details shall be labeled accurately. | Should |
| FR-028 | Content review | Time-sensitive public content shall support draft, review, publish, expire, and archive states. | Must |
| FR-029 | Audit trail | The system shall record security-relevant actions and material HR workflow changes with actor, time, action, target, and outcome. | Must |
| FR-030 | Administration | Administrators shall manage role assignments, organization settings, templates, content, and workflow configurations subject to authorization. | Must |
| FR-031 | Deletion and retention | The system shall apply approved retention and deletion rules, including handling of legal holds and audit records. | Must |
| FR-032 | Accessibility | The UI shall support keyboard operation, visible focus, semantic labels, readable errors, and WCAG 2.2 AA as a target. | Should |
| FR-033 | API documentation | FastAPI endpoints shall have documented request/response schemas, error codes, and authorization expectations. | Must |
| FR-034 | Idempotency | Critical submission endpoints shall prevent duplicate requests on retries using idempotency or equivalent safeguards. | Must |
| FR-035 | Content feedback | Users shall be able to flag incorrect or outdated HR/career answers for review. | Should |

# 7. Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 Security | Use HTTPS/TLS, secure cookies, CSRF protection where applicable, input validation, output encoding, parameterized queries/ORM, secrets management, and least privilege. |  |
| NFR-02 Authorization | Deny by default; enforce authorization in FastAPI for every object and action. Never rely on hidden UI controls. |  |
| NFR-03 Tenant isolation | Enforce tenant filters in service/repository logic and consider PostgreSQL row-level security as defense in depth; test cross-tenant access. |  |
| NFR-04 Authentication | Use a vetted identity implementation; secure password hashing if passwords are managed locally; rate-limit login and recovery; MFA for privileged roles. |  |
| NFR-05 Privacy | Minimize personal data, restrict sensitive fields, redact logs, document purposes, and approve retention/deletion schedules. |  |
| NFR-06 AI safety | Ground answers in authorized sources, resist prompt injection, block cross-tenant retrieval, log source IDs and model/version metadata without unnecessarily storing sensitive prompts. |  |
| NFR-07 Performance | Proposed target: p95 under 3 seconds for ordinary non-AI API requests at agreed load; AI latency measured separately. |  |
| NFR-08 Availability | Proposed 99.5% monthly availability after launch, subject to deployment design and support commitments. |  |
| NFR-09 Resilience | Use backups, restore tests, health checks, retry/backoff, dead-letter handling for background tasks, and graceful integration failure. |  |
| NFR-10 Auditability | Protect audit events from normal-user alteration; define access, retention, and alerting for privileged changes. |  |
| NFR-11 Localization | Use locale-aware date, time, number, and language formatting; do not assume all content can be machine-translated without review. |  |
| NFR-12 Accessibility | Target WCAG 2.2 AA; include keyboard, screen-reader, contrast, zoom, and error-state testing. |  |
| NFR-13 Maintainability | Use modular frontend/backend boundaries, migrations, automated tests, API versioning strategy, and deployment documentation. |  |
| NFR-14 Observability | Centralize structured logs, metrics, traces, alerts, and correlation IDs; exclude passwords, tokens, and unnecessary personal data. |  |
| NFR-15 Recovery | RPO and RTO must be agreed before production; backup restoration must be periodically tested. |  |
| NFR-16 Secure SDLC | Require dependency scanning, secret scanning, static analysis, code review, threat modeling, and security testing before release. |  |

# 8. Roles and Authorization Matrix

| Capability | Employee | HR Executive | Approver | Recruiter | Tenant Admin | Public User | Content Reviewer |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Ask public career questions | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| Ask company policy questions | Own tenant | Own tenant | Own tenant | Own tenant if granted | Own tenant | No | No unless granted |
| Submit/view own leave | Yes | As configured | Own requests if employee | As employee | As employee | No | No |
| Approve leave | No | Only if assigned | Assigned scope | No unless assigned | Only if explicitly assigned | No | No |
| Manage onboarding | Own tasks | Assigned scope | Assigned tasks | No unless assigned | Configuration only / explicit scope | No | No |
| View candidate records | No | Only if granted | Only if granted | Assigned vacancies | No by default | No | No |
| Publish public career content | No | No by default | No | No | If assigned | No | Review/publish per workflow |
| Manage roles/settings | No | No by default | No | No | Assigned tenant only | No | No |
| View audit events | Own request history only | Scoped if granted | Approval history | Recruitment history | Tenant scoped | Own test history | Content history |

Role names are illustrative. Use permissions and scoped assignments rather than assuming every person with a job title should have broad access. Privileged roles should use MFA and be reviewed periodically.

# 9. Process Flows

## 9.1 HR Knowledge Assistant

User authenticates; backend resolves user identity, tenant, locale, and permissions.

User submits a question. Validate length, rate limits, and input shape.

Classify intent and retrieve only approved, current knowledge sources authorized for that tenant and user.

Apply retrieval filtering and prompt-injection safeguards; treat document content as untrusted data.

Generate a concise answer grounded in retrieved passages and attach document title/version/section references where available.

If sources are absent, conflicting, stale, or low confidence, do not fabricate; offer an HR ticket or contact route.

Record safe telemetry such as request ID, source IDs, feedback, and model version; avoid logging unnecessary sensitive text.

User may rate the answer or flag it for review; content owner reviews and updates source material.

## 9.2 Leave Request

Employee opens Leave and selects leave type, date range, partial-day option if supported, and required fields.

Frontend performs usability validation; FastAPI repeats all authoritative validation.

Backend checks employee status, configured policy, date validity, overlaps, applicable balance, and tenant calendar.

Create request transactionally with Pending status and an audit event; prevent duplicate submission.

Resolve approver using configured rules and notify approver.

Approver reviews permitted details and approves, rejects, or requests clarification with reason as configured.

Backend checks that approver remains authorized, writes decision and audit event, and updates status atomically.

Notify employee; update reports. Escalate overdue approvals using configured reminder rules.

Cancellation or modification follows a separate policy-controlled state transition.

## 9.3 Onboarding

Authorized HR user selects a template and creates an onboarding case for the correct tenant.

System assigns tasks based on role, department, location, and start date; only necessary personal data is copied into the case.

Task owners receive notifications and can update only their assigned tasks.

System tracks due dates, status, evidence/documents where required, and completion timestamps.

Reminder worker identifies due/overdue tasks and applies configured escalation.

HR reviews exceptions and closes the case; authorized users can report completion and bottlenecks.

## 9.4 Recruitment

Recruiter creates requisition; configured approval is obtained before publication if required.

Approved vacancy is published internally or externally according to visibility settings.

Candidate applies or recruiter adds a candidate under an approved lawful process; provide required privacy notice and capture applicable consent where required.

Candidate record is tenant-scoped and visible only to authorized recruiters/decision-makers.

Recruiter moves the application through configured stages and records interviews and feedback.

Human decision-maker records outcome; AI must not autonomously reject or rank candidates in MVP.

Send approved communication, apply retention rules, and close/archive requisition and candidate records as appropriate.

## 9.5 Public Job / Exam Content Publishing

Editor creates a draft with source, authority/provider, date checked, locale, and review/expiry date.

Validation flags missing source/date or expired source information.

Reviewer verifies facts and approves publication; sensitive or high-impact content can require a second reviewer.

Published content displays source and checked date; stale content is flagged or automatically unpublished according to policy.

Users can report errors; content owner triages, corrects, versions, and records the change.

# 10. Use Cases and Exception Handling

| Use case | Preconditions | Main outcome | Key exceptions |
| --- | --- | --- | --- |
| UC-01 Ask HR policy | Authenticated employee; approved knowledge source exists | Grounded answer with source | No source, conflicting policy, unauthorized document, AI provider unavailable |
| UC-02 Submit leave | Active employee; leave module enabled | Pending request created and routed | Invalid dates, overlap, insufficient balance, no approver, duplicate submission |
| UC-03 Approve leave | Approver authorized for request | Decision recorded and employee notified | Stale approval screen, revoked role, request already decided |
| UC-04 Complete onboarding task | Assigned task exists and user is authorized | Task status and completion recorded | Task reassigned, past due, required evidence missing |
| UC-05 Move candidate stage | Recruiter has assigned vacancy access | Stage change audited | Cross-tenant candidate, invalid transition, closed requisition |
| UC-06 Publish career content | Editor and reviewer roles assigned | Reviewed content becomes public | Missing source, expired notice, reviewer conflict, unsupported language |
| UC-07 Take mock test | Test published and available | Attempt, score, and review saved | Expired test, interrupted session, duplicate submission, question removed |
| UC-08 Export HR report | User has report/export permission | Filtered report generated | Unauthorized fields, oversized export, injection in filter, export timeout |

# 11. Data Model

The following is a logical model. Physical schema, indexing, retention, encryption strategy, and exact PostgreSQL types must be reviewed during technical design. Use UUID primary keys, UTC timestamps, explicit tenant IDs for internal data, foreign keys, and soft deletion only where legally and operationally appropriate.

| Entity | Indicative attributes | Purpose |
| --- | --- | --- |
| Organization / Tenant | id UUID PK; name; status; default_locale; timezone; settings JSONB; created_at | Root for company HR data |
| User | id UUID PK; identity_subject unique; email; display_name; locale; status; created_at; last_login_at | Identity profile; do not use email as sole immutable identity key |
| TenantMembership | id UUID PK; tenant_id FK; user_id FK; status; created_at; UNIQUE(tenant_id,user_id) | Links user to organization |
| Role | id UUID PK; code unique; description | Named role definition |
| Permission | id UUID PK; code unique; description | Atomic permission |
| RolePermission | role_id FK; permission_id FK; PK(role_id,permission_id) | Role-to-permission mapping |
| MembershipRole | membership_id FK; role_id FK; scope JSONB or normalized scope; PK(membership_id,role_id) | Role assignment with scope |
| EmployeeProfile | id UUID PK; tenant_id FK; user_id nullable FK; employee_number; department_id; manager_employee_id; employment_status; start_date | Private employment data; strict field-level access |
| PolicyDocument | id UUID PK; tenant_id FK; title; version; locale; status; owner_user_id; effective_from; effective_to; storage_key; checksum | Approved policy metadata; binary file in private object storage |
| KnowledgeChunk | id UUID PK; policy_document_id FK; chunk_index; text_or_storage_ref; embedding_ref; access_classification | Retrieval units; tenant inherited and enforced |
| HRQueryFeedback | id UUID PK; tenant_id; user_id; query_ref; rating; category; created_at | Minimize raw query retention; feedback is not a policy source |
| LeaveType | id UUID PK; tenant_id FK; code; label; rules JSONB; active | Tenant-configured leave rules |
| LeaveRequest | id UUID PK; tenant_id FK; employee_id FK; leave_type_id FK; start_at; end_at; partial_day; reason_restricted; status; submitted_at; version | Transactional leave request |
| LeaveDecision | id UUID PK; tenant_id FK; leave_request_id FK; approver_user_id FK; decision; comment_restricted; decided_at | Decision history |
| OnboardingTemplate | id UUID PK; tenant_id FK; name; version; active | Reusable task template |
| OnboardingCase | id UUID PK; tenant_id FK; employee_id FK; template_id FK; start_date; status; created_by; created_at | One onboarding instance |
| OnboardingTask | id UUID PK; tenant_id FK; case_id FK; title; owner_user_id; due_at; status; completed_at; evidence_ref | Task tracking |
| Requisition | id UUID PK; tenant_id FK; code; title; department_id; location; status; hiring_manager_id; recruiter_id; approved_at | Vacancy authorization |
| Candidate | id UUID PK; tenant_id FK; full_name; contact fields encrypted/restricted; privacy_notice_version; retention_until; status | Personal data with controlled access |
| Application | id UUID PK; tenant_id FK; requisition_id FK; candidate_id FK; stage; applied_at; disposition; version | Candidate-to-vacancy relationship |
| Interview | id UUID PK; tenant_id FK; application_id FK; scheduled_at; duration; organizer_id; status; meeting_ref | Interview scheduling |
| InterviewFeedback | id UUID PK; tenant_id FK; interview_id FK; reviewer_id FK; structured_feedback; submitted_at | Restricted feedback; avoid unstructured sensitive notes |
| CareerContent | id UUID PK; content_type; locale; title; body; source_url; source_name; checked_at; review_by; expires_at; status; version; reviewer_id | Public job/exam/course content; internal-only fields separated |
| MockTest | id UUID PK; title; exam_content_id FK; duration_seconds; question_count; scoring_rules JSONB; status; locale | Published assessment |
| Question | id UUID PK; test_id FK; question_text; options JSONB; correct_answer_ref; explanation; difficulty; version | Protect answer keys until review conditions allow |
| TestAttempt | id UUID PK; user_id FK; test_id FK; started_at; submitted_at; score; status | User's own attempt history |
| AttemptAnswer | id UUID PK; attempt_id FK; question_id FK; answer JSONB; is_correct; awarded_score | Answers and scoring |
| ResumeProfile | id UUID PK; user_id FK; profile_data encrypted/restricted; updated_at | Public user's own profile only |
| Course | id UUID PK; title; provider; locale; level; URL; source_checked_at; status | Course catalogue |
| Notification | id UUID PK; tenant_id nullable; recipient_user_id FK; channel; template_code; status; scheduled_at; sent_at; retry_count | Notification delivery status; avoid sensitive body in logs |
| AuditEvent | id UUID PK; tenant_id nullable; actor_user_id nullable; action; target_type; target_id; outcome; occurred_at; correlation_id; metadata_minimized | Append-only or separately protected audit store |
| ContentReport | id UUID PK; content_id FK; reporter_user_id nullable; reason; status; created_at | Flagging incorrect public content |

## 11.1 Key data relationships

Text ERD (simplified): Organization 1—N TenantMembership N—1 User; TenantMembership N—M Role through MembershipRole; Organization 1—N EmployeeProfile, PolicyDocument, LeaveRequest, OnboardingCase, Requisition, Candidate, Application, AuditEvent; LeaveRequest 1—N LeaveDecision; OnboardingTemplate 1—N OnboardingCase 1—N OnboardingTask; Requisition 1—N Application; Candidate 1—N Application; Application 1—N Interview 1—N InterviewFeedback; MockTest 1—N Question and 1—N TestAttempt; TestAttempt 1—N AttemptAnswer; User 1—N ResumeProfile, TestAttempt, Notification.

Do not place public career content under a tenant unless the content is company-specific. Public content and private tenant data should use distinct authorization paths and, where useful, distinct schemas or storage buckets.

## 11.2 Data integrity and database controls

Use foreign keys, unique constraints, CHECK constraints for status/date invariants, and transactions for multi-step state changes.

Index tenant_id with common lookup fields; index status and due dates for work queues; evaluate full-text search indexes for public content.

For leave, use concurrency-safe overlap checks and transactions; consider exclusion constraints where date/time semantics permit.

Use optimistic version columns for update conflicts on leave requests, candidate applications, and content.

Consider PostgreSQL Row-Level Security as defense in depth, with tenant context set safely per transaction; do not treat RLS as a substitute for application authorization tests.

Keep uploaded file bytes in private object storage; store opaque keys, checksum, MIME type, size, scan status, and access classification in PostgreSQL.

Separate audit retention from operational deletion policies; legal/compliance must approve exact rules.

# 12. API Design — Initial Endpoint Catalogue

| Method | Endpoint (indicative) | Purpose |
| --- | --- | --- |
| POST | /api/v1/auth/session or identity callback | Establish authenticated session via chosen identity provider |
| GET | /api/v1/me | Current user, locale, and permitted tenant memberships |
| GET/PUT | /api/v1/preferences/locale | Read/update language preference |
| POST | /api/v1/hr-assistant/queries | Submit HR question; response includes answer, citations, and fallback state |
| POST | /api/v1/hr-assistant/feedback | Rate or flag an answer |
| GET/POST | /api/v1/leave/requests | List permitted requests / create leave request |
| GET/PATCH | /api/v1/leave/requests/{id} | View or permitted update/cancel of a request |
| POST | /api/v1/leave/requests/{id}/decision | Approve/reject/request clarification; requires scoped approver permission |
| GET/POST | /api/v1/onboarding/cases | List/create onboarding cases |
| GET/PATCH | /api/v1/onboarding/tasks/{id} | Read/update assigned task |
| GET/POST | /api/v1/recruitment/requisitions | List/create requisitions |
| GET/PATCH | /api/v1/recruitment/applications/{id} | View/change permitted application stage |
| POST | /api/v1/recruitment/interviews | Create interview |
| GET | /api/v1/reports/hr/summary | Tenant-scoped operational summary |
| GET | /api/v1/career/content | Public, published career content |
| GET | /api/v1/career/exams/{id} | Published exam guide |
| POST | /api/v1/mock-tests/{id}/attempts | Start an eligible mock-test attempt |
| POST | /api/v1/mock-test-attempts/{id}/submit | Submit answers and compute score server-side |
| GET/POST | /api/v1/resume-profiles | Read/create own resume profile |
| POST | /api/v1/content-reports | Flag public content for review |
| GET | /api/v1/admin/audit-events | Authorized, filtered audit review |

All endpoint paths are proposed and may change. Each endpoint requires a defined schema, permission, tenant scope, validation, rate limit where appropriate, error model, audit rule, and test. Use standard HTTP status codes; do not return stack traces or internal provider details.

# 13. Security Requirements and Threat Controls

| Control area | Requirement |
| --- | --- |
| Authentication/session | Use a vetted OIDC/OAuth2 identity provider where feasible; secure, HttpOnly, SameSite cookies for browser sessions; short-lived tokens where used; CSRF protection for cookie-authenticated mutations; session revocation and account recovery safeguards. |
| Authorization / IDOR | Check permission and object scope on every request; test changing UUIDs in URLs, exports, file links, and nested resources. |
| Tenant isolation | Tenant comes from verified membership/session context, never blindly from request body; all queries and background jobs enforce tenant scope. |
| Injection/XSS | Use parameterized database operations, schema validation, output encoding, safe markdown rendering, CSP, and sanitized rich text. |
| CSRF/CORS | Strict origin allowlist, no wildcard credentialed CORS, CSRF token or equivalent for cookie-based writes. |
| Rate limiting/abuse | Rate-limit login, password reset, AI queries, content reporting, exports, and test submissions; add abuse monitoring. |
| File uploads | Allowlist file types, size limits, malware scanning, safe filenames, private storage, content-type verification, and short-lived signed download URLs. |
| Secrets | Use a secrets manager or deployment secret store; no credentials in source control, client bundles, logs, or database dumps. |
| Encryption | TLS in transit; managed encryption at rest for database, backups, and object storage; consider field-level encryption for highly sensitive fields. |
| Audit/logging | Log actor, action, target, result, and correlation ID; redact secrets and sensitive text; restrict log access; alert on privileged role changes and repeated denied access. |
| AI prompt injection | Treat retrieved documents as data, not instructions; enforce retrieval authorization before model calls; separate system instructions from retrieved text; restrict tools; cite sources; use adversarial tests. |
| AI data leakage | Never retrieve across tenants; do not send unnecessary employee/candidate fields to the model; contractually review provider retention/training settings and data residency. |
| Sensitive decisions | No autonomous employment decisioning in MVP; AI-generated summaries remain advisory and must be reviewed by authorized humans. |
| Privacy and retention | Document purpose, notice, lawful basis where applicable, data subject processes, retention schedules, deletion workflows, and vendor/subprocessor review. |
| Dependency/supply chain | Pin and scan dependencies, use lockfiles, scan containers, sign/verify build artifacts where feasible, and patch vulnerabilities by severity. |
| Backup/recovery | Encrypt backups, isolate backup credentials, test restoration, and approve RPO/RTO. |
| Admin protection | MFA for privileged users, least-privilege role assignment, just-in-time elevation where feasible, periodic access review, and immutable audit trail. |

# 14. Architecture and Deployment Notes

Frontend: Next.js with server-side rendering only for public content where appropriate; never expose secrets or private HR data in client-rendered props, static output, or cacheable public pages.

Backend: FastAPI service with routers by domain, Pydantic schemas, service layer, repository/data-access layer, authorization dependencies, and centralized error handling.

Database: PostgreSQL with migration tooling, connection pooling, least-privilege service accounts, backups, and tested restore procedure.

Async jobs: Use a queue/worker for reminders, email, document scanning, report exports, and AI indexing. Select queue technology during technical design.

AI retrieval: Ingestion pipeline parses approved documents, records versions and access classifications, chunks content, creates embeddings or searchable indexes, and reindexes when policy versions change.

Storage: Private object storage for documents and generated exports, with malware scanning and expiring signed URLs.

Environment separation: Development, test/staging, and production must use separate credentials, datasets, and infrastructure boundaries.

Deployment: CI/CD with automated tests, migrations, security scans, rollback strategy, and approval for production changes.

# 15. Testing and Acceptance Strategy

Testing must include unit, integration, API contract, end-to-end, localization, accessibility, performance, security, AI quality, recovery, and UAT. Use synthetic data in non-production. No production release until all critical security tests pass and unresolved critical/high defects are formally dispositioned.

# 16. Release Gates

Business sign-off on workflows, leave rules, approval hierarchy, recruitment stages, and content publishing responsibilities.

Security threat model and privacy/data-flow review completed.

Tenant-isolation and object-level authorization tests pass.

Database migration, backup, restore, monitoring, and incident-response procedures tested.

AI evaluation set covers correct answers, missing evidence, conflicting policies, prompt injection, cross-tenant leakage, and English/Hindi quality.

UAT completed by HR, employee representatives, recruiter, and public career user personas.

Operational runbooks, support ownership, and rollback plan approved.

# 17. Outstanding Decisions Before Build

Confirm India-specific legal/compliance scope and any additional jurisdictions.

Choose identity provider, MFA requirements, account recovery, and employee provisioning process.

Define tenant onboarding and subscription/organization administration, if applicable.

Approve exact leave policy rules, holiday calendars, balance calculations, approval chains, and cancellation rules.

Define candidate privacy notice, consent/other lawful basis where applicable, retention, deletion, and access request process.

Select AI provider/model, embeddings/search strategy, provider data terms, retention settings, data residency, and evaluation thresholds.

Select email/SMS provider, object storage, background queue, hosting, monitoring, and secrets manager.

Agree data classification, retention periods, audit retention, RPO/RTO, support SLA, and incident notification procedures.

Define report metrics and whether exports contain personal data.

Decide whether public resume profiles are private by default (recommended) and whether users may share them explicitly.

Approve language-review process for Hindi translations of HR policies and public career content.

Set project budget, delivery team, target launch date, and pilot organization.

# Appendix A — Traceability Approach

Each requirement ID must map to one or more backlog items, design/API artifacts, test cases, and UAT evidence. Requirements changes require owner, rationale, impact assessment, priority, and version history.

# Appendix B — Status Definitions

| Object | Suggested statuses |
| --- | --- |
| Leave request | Draft, Pending, Needs Clarification, Approved, Rejected, Cancelled |
| Onboarding task | Not Started, In Progress, Blocked, Completed, Waived |
| Requisition | Draft, Pending Approval, Approved, Open, On Hold, Closed, Cancelled |
| Application | Received, Screening, Interview, Offer, Hired, Rejected, Withdrawn |
| Career content | Draft, In Review, Approved, Published, Expired, Archived |
| Mock test attempt | In Progress, Submitted, Evaluated, Abandoned |